Week 1 Project Plan.

Every team member should install;

- PHP(Version 8.2 or later)

- Composer

- Laravel Installer

- MySQL

- VS Code

- Git

- Postman (For testing APIs)

- Clone the organisation repository

Goal

Get the Laravel backend running, connected to MySQL, with the User and Group entities migrated and modelled, basic authentication endpoints working, and relationships verified — so the rest of the team can build on a stable foundation from Week 2 onward.

Roles

| Group Member | Task | Deliverable | Deadline |
| --- | --- | --- | --- |
| Jonathan (Backend) | Create the Laravel Project using Composer, run the project and ensure that it can be viewed in the browser. Configure GitHub (repo, branches, initial push). Produce .env.example with all required keys (DB credentials, APP_KEY, cache/session driver, Sanctum settings). | Working Laravel app in browser + GitHub repo set up +. env.example committed | Tuesday at midday |
| Noerine | Connect MySQL Create a database and test the connection. The default Laravel tables should be created. Create migrations and Eloquent models for User and Group only (Week 1 scope). Apply the Enum-vs-string decision (string columns + PHP backed Enum) to Role and Status. Seed test data (users + groups) for Joel's relationship testing. | Migrated users/groups tables + Eloquent models + seeded test data | Wednesday at midday |
| Joel | Define the User ↔ Group relationships in the Eloquent models. Verify foreign keys. Test relationships using Laravel Tinker against Noerine's seed data. | Verified, working relationship methods on User and Group models (tested in Tinker) | Thursday afternoon |
| Justine Peace | Install Laravel Sanctum, publish its configuration, run its migrations. Write the Register, Login, and Logout endpoints. | Working register/login/logout API endpoints, authenticated via Sanctum | Thursday afternoon |
| Pearl | Test the register/login/logout endpoints with Postman. Document the API (requests, responses, status codes). | Postman collection + short API documentation for the three endpoints | Friday Afternoon |

Key Decisions

- Enum vs String for Role and Status

Decision: use a string column with a PHP backed Enum class, not a native MySQL ENUM, for the User table's Role and Status fields.

Reasoning:

- Native MySQL ENUM is hard to change later — adding a new role or status (e.g. ‘Moderator’, ‘Pending’) requires an ALTER TABLE migration that rewrites the column definition, which is risky once real data exists.

- A string column only needs a new case added to the Enum class — no database migration required.

- PHP 8.1+ backed Enums work cleanly with Eloquent casts () method, giving type safety and autocomplete in code while the underlying column stays a plain VARCHAR.

- Validation still enforces the same constraint: Rule: Enum (Role Enum: class) in form requests gives the same “only these values allowed” guarantee MySQL ENUM gives, just enforced at the application layer instead of the database layer.

This is the version Joel and Justine should both build against;  relationship/Tinker testing and role-based auth checks should compare against Enum cases, not raw strings.

2. Git Workflow

Push-and-pull handoff; Whoever is working on shared files (migrations, models) pushes their branch and notifies the group before the next person starts, to avoid merge conflicts on the same files.

3. .env Ownership

Jonathan owns producing. env.example, since he sets up the Laravel project first and knows exactly which keys the app needs from the start. Sanctum's settings are a light addition to this same file once Justine's setup is in.

End of week Checklist

- Laravel application starts successfully.

- MySQL is connected.

- All migrations (User, Group) run without errors.

- Core models (User, Group) are created, with relationships verified in Tinker.

- Role and Status use the string + backed Enum pattern, not native MySQL ENUM.

- Users can register and login.

- At least one API endpoint responds correctly, tested and documented in Postman.

- Every team member can clone the repository, run composer install, configure. env from. env.example, and start the project locally.

.env.example

echo "APP_NAME=MindShare

APP_ENV=local

APP_KEY=

APP_DEBUG=true

APP_URL=http://localhost

DB_CONNECTION=mysql

DB_HOST=127.0.0.1

DB_PORT=3306

DB_DATABASE=mindshare_forum

DB_USERNAME=root

DB_PASSWORD=" > .env

php artisan key:generate