WEEK 2 PROJECT PLAN

Non-negotiable team rules

These rules apply to every team member for the entire duration of the project. Failure to follow them will block other people's work and jeopardize the deadline.

- Push your work to your feature branch every single day, even if it is incomplete. No exceptions.

- Post your daily standup in the WhatsApp group every morning before you start: Yesterday (what I pushed), Today (what I am building), Blocked (anything I need from someone else).

- Nobody creates a controller or writes endpoint logic for an entity whose migration does not exist yet. Wait for Noerine's migrations before building on top of them.

- All table and column names must match the Software Design Document data dictionary exactly. The correct name is Quiz_Attempt, not submissions. The correct name is Group_Member, not memberships.

- Every Pull Request goes into development via your own feature branch. Nobody pushes directly to development.

- Each individual tests every endpoint they have created the same day it is pushed. Do not stack up untested work across multiple days.

- If you are blocked for more than two hours, post in the WhatsApp group immediately. Do not stay silent and lose a full day.

Dependency order

These roles form a pipeline, not five parallel independent tracks. The order matters:

- Noerine's migrations must exist before anyone else can build endpoints or views that touch those tables.

- Joel's Role-Based Access Control middleware must exist before any endpoint can enforce who is allowed to do what.

- Justine's topic and post endpoints must exist before Jonathan can wire the topic detail and post views to real data.

- Pearl's quiz migrations and quiz creation endpoints must exist before quiz attempt logic can be built.

- All Laravel Application Programming Interface endpoints must be stable before the JavaFX desktop application is built against them.

FOCUS: DISCUSSION FORUM

Target:

By end of Monday 7th July, a logged-in user can create a group, join a group, create a topic, post a reply, and see other people's replies appear in real time without refreshing the page.

| Team Member | Task | Deliverable | Dependency |
| --- | --- | --- | --- |
| Noerine(Database) | Create migrations for Group_Member, topics, posts, messages, Message_Exclusion, and participation marks. Create Eloquent models for all six entities with correct fillable arrays and relationships Update DatabaseSeeder with realistic test data for group members, topics, posts, and messages | All 6 migrations run cleanly. Models with relationships. Seeders updated. | None |
| Joel(Authorization and Group end-points) | - Role-Based Access Control middleware — create three middleware classes: EnsureIsAdmin, EnsureIsLecturer, EnsureIsStudent - Register middleware in bootstrap/app.php and apply to relevant route groups - Group endpoint: create a new group (Lecturer/Admin only) - Group endpoint: list all groups a user belongs to - Group endpoint: view a single group with its members and topics - Group endpoint: join a group (Student role) - Group endpoint: leave a group - Membership validation — prevent duplicate joins, prevent joining a group the user already belongs to | Role-Based Access Control working. Group create, join, leave, list endpoints returning correct responses. | Noerine's group_members migration |  |
| Justine (Topics, Posts & Real-Time Chat) | - Topic endpoint: create a new topic within a group (members only) - Topic endpoint: list all topics belonging to a specific group - Topic endpoint: view a single topic with all its posts - Topic endpoint: search/filter topics by keyword or category - Post endpoint: create a new post or reply within a topic - Post endpoint: list all posts under a specific topic in chronological order - Laravel Reverb setup — install and configure Reverb WebSocket server Broadcast a NewPostCreated event whenever a post is submitted so connected users see it instantly without refreshing | Topic and post endpoints working. Real-time post broadcasting via Laravel Reverb confirmed working in browser. | Noerine's topics and posts migrations. Joel's Role-Based Access Control middleware. |
| Pearl (Quiz Module Foundation) | - Migration: warnings — warning identifier, user reference, reason, timestamp - Migration: blacklist — blacklist record identifier, user reference, reason, blacklisted timestamp, expiry timestamp - Migration: quiz — quiz identifier, lecturer reference, title, target student category, publish time, duration in minutes - Migration: quiz_questions — question identifier, quiz reference, question text, answer options stored as JavaScript Object Notation, correct answer, marks awarded - Migration: quiz_attempts — attempt identifier, quiz reference, student reference, score, auto-submitted flag - Create Eloquent models for all five entities with relationships - Quiz endpoint: create a quiz with title, duration, target category, and publish time (Lecturer only) Quiz endpoint: add questions to a quiz with options and correct answers | All 5 quiz-related migrations run cleanly. Quiz creation endpoint working for Lecturer role. | Joel's Role-Based Access Control middleware. Noerine's User migration already done. |
| Jonathan (Frontend; Blade Views) | - Dashboard Blade view — navigation sidebar linking to Groups, Topics, Quiz, Statistics, Notifications - Group list Blade view — display all groups the logged-in user belongs to with a join button for available groups - Create group Blade view — form for name and description, visible to Lecturer and Admin roles only - Topic list Blade view — display all topics within a selected group with search/filter bar - Create topic Blade view — form for title and category tag - Topic detail Blade view — display all posts and replies under a topic with reply input field at the bottom - Wire Reverb JavaScript client into topic detail view so new posts appear instantly without page refresh Connect all views to their corresponding Application Programming Interface endpoints using Laravel's HTTP client or Blade forms | All discussion-related screens render correctly and are wired to real endpoints. Real-time posts visible in browser. | Joel's group endpoints. Justine's topic, post, and Reverb endpoints. |